**Project Timeline:**

* Week 1: 22 Feb- Database design, Design of Home Page ->

Home Page design- Weikun

Database Schema- Suramya

* Week 2: 29 Feb- Login and Registration ->

Frontend- Weikun

Backend- Suramya

* Week 3: 7 March- Search Flights ->

Frontend- Weikun(Completed)

Backend- Sanskruti

* Week 4: 14 March- Booking Flights->

Frontend- Harshita

Backend- Suramya

* Week 5: 21 March- Online Check-in 1->

Frontend- Weikun

Backend- Suramya

* Week 6: 28 March- Online Check-in 2->

Frontend- Harshita

Backend- Sanskruti

* Week 7: 4 April- Flight Status, Baggage Guide, Feedback –>

Frontend- Harshita

Backend- Sanskruti

* Week 8: 11 April- Integration, Code Rafactoring, Testing